# Standard Operating Procedure (SOP) Status for Threat Intelligence

## SOP Status of Operational Intelligence in May 2026

| Content of SOP | Detail | Stage | Responsible Person |
| --- | --- | --- | --- |
| Cyber Threat Operations (CTO) | Last Modification of Latest Version (On 27 Feb 2026) | Latest endorsement on 25 Feb 20251 | PwC |
| Security Operations Centre (SOC) | Last Modification of Latest Version (On 05 Nov 2024) | Latest endorsement on 25 Feb 20251 | PwC, HKMA |
| Threat Hunting | Modified Threat Hunting Procedure - Obtain HKMA approval for the threat hunt via a JIRA ticket before TI on-site analyst initiating the threat hunt. | Latest endorsement on 25 Feb 20251 | PwC, HKMA |
| Incident Response (IR) | Last Modification of Latest Version (On 31 Jul 2024) | Latest endorsement on 25 Feb 20251 | PwC, HKMA |

Remarks:

1  Since no further comment listed in SOC Monthly Meeting on 25 Feb 2025, the latest version of SOP for Threat Intelligence – “HKMA Threat Intelligence SOP – 20250224” is endorsed.

# Cyber Threat Operations (CTO)

## 12.1 Monthly CVEs Summary

In May 2026, there were 2 critical & 13 high-severity-level Common Vulnerabilities and Exposures (CVEs).

| Severity Level | Source | Created | Jira Ticket No. | CVE number | Product | Summary | User Reply |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Critical | PwC | 11/05/2026 | ITSSOC-13349 | CVE-2026-41940 | cPanel & WHM | cPanel & WHM / WP2 Authentication Bypass via Login Flow | N/A |
| Critical | PwC | 11/05/2026 | ITSSOC-13351 | CVE-2026-0300 | PAN-OS | PAN-OS: Unauthenticated User-Initiated Buffer Overflow Vulnerability in User-ID Authentication Portal | N/A |
| High | PwC, DPO | 11/05/2026 | ITSSOC-13348 | CVE-2026-41651 | PackageKit | Vulnerability in PackageKit for subscribers | N/A |
| High | PwC | 11/05/2026 | ITSSOC-13350 | CVE-2026-31431 | Linux Kernel | Copy Fail Linux Kernel Local Privilege Escalation | N/A |
| High | PwC | 11/05/2026 | ITSSOC-13352 | CVE-2026-43284 / CVE-2026-43500 | Linux Kernel | Dirty Frag Linux Kernel Local Privilege Escalation | Confirm Affected |
| High | PwC, DPO | 15/05/2026 | ITSSOC-13425 | CVE-2026-20182 | Cisco Products | Multiple Vulnerabilities in Cisco Products | N/A |
| High | PwC, DPO | 15/05/2026 | ITSSOC-13426 | CVE-2026-42897 | Microsoft Exchange Server | Vulnerability in Microsoft Exchange Server | N/A |
| High | PwC, DPO | 18/05/2026 | ITSSOC-13439 | CVE-2020-17103 | Microsoft Windows | Vulnerability in Microsoft Windows Cloud Files Mini Filter Driver | N/A |
| High | PwC | 19/05/2026 | ITSSOC-13457 | CVE-2026-46333 | Linux Kernel | New Linux Local Privilege Escalation (LPE) Vulnerability dubbed ssh-keysign-pwn | N/A |
| High | PwC, DPO | 20/05/2026 | ITSSOC-13471 | CVE-2026-26164 | Microsoft Products | Multiple Vulnerabilities in Microsoft Products for subscribers | N/A |
| High | PwC, DPO | 27/05/2026 | ITSSOC-13532 | CVE-2026-42945 | F5 Products | Multiple Vulnerabilities in F5 Products for subscribers | Confirm Affected |
| High | PwC, DPO | 27/05/2026 | ITSSOC-13534 | CVE-2026-34926 | Trend Micro Products | Multiple Vulnerabilities in Trend Micro Products for subscribers | N/A |
| High | PwC, DPO | 27/05/2026 | ITSSOC-13535 | CVE-2026-43494 | Linux Kernel | Multiple Vulnerabilities in Linux Kernel for subscribers | Confirm Affected |
| High | PwC | 27/05/2026 | ITSSOC-13536 | CVE-2026-45659 | Microsoft Office SharePoint | Deserialization of Untrusted Data in Microsoft Office SharePoint | N/A |
| High | PwC | 27/05/2026 | ITSSOC-13537 | CVE-2026-48095 | 7-Zip | 7-Zip NTFS Archive Handler Heap Buffer Overflow | N/A |

## 12.2 Monthly CVEs Impacting HKMA Systems

In May 2026, there were 3 Critical/High Severity Level CVEs affecting HKMA. The affected systems/servers and their scheduled patch dates were tracked by the respective system owners.

| CVE number | Product | Response from System Owner |  |  |  |  | Recommendations by PwC |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Internet Facing | Affected System/ Server IP | Solution | Target Remediation Date | Confirm Remediated |  |
| CVE-2026-43284 / CVE-2026-43500 | Linux Kernel | N/A | 1) Web / application server 2) Jump host cdi_web_master_uat cdi_web_master_dev cdi_web_master_pd cdi_web_jump_host_uat cdi_web_jump_host_dev cdi_web_jump_host_pd | Apply Patch, refer to redhat KB update to "kernel-5.14.0-611.55.1.el9_7.x86_64.rpm" | 23 May 2026 | Yes | To fully remediate this vulnerability, we suggest update the affected system accordingly once the latest kernel version is available / will be released. |
| CVE-2026-43494 | Linux Kernel | N/A | FMIS System | Apply Patch Update | 23 May 2026 | Yes |  |
| CVE-2026-42945 | F5 NGINX | N/A | FMIS System | Apply Patch Update | 12 July 2026 | Not yet | An unauthenticated attacker along with conditions beyond its control can exploit this vulnerability by sending crafted HTTP requests to cause denial of service or code execution. We recommend follow vendor guidance including Mitigation (workarounds such as disabling the vulnerable endpoint, restricting network access) and apply fixed versions. |

## Remark: Only the product running the affected version are shown.

## 12.3 Ongoing CVEs Remediation 1

As of this time, there were 1 ongoing CVEs remediation efforts.

| Jira Ticket Number | CVE Number | Product Impacted | Severity | System Owner Name(s) | Date Raised by SOC | SOC Follow-up Attempts (1,2,3) | Date of Acknowledgement | Date of Last Follow-up | Affected System/ Server IP | Target Remediation Completion Date | Actual Remediation Date | Time from Date Raised to Date Acknowledged (days) | Time from Date Acknowledged to Date Remediated (days) | Aging of Actual Remediation Date to Target Remediation Completion Date (days) | Source of Alert |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ITSSOC-13532 | CVE-2026-42945 | F5 NGINX | High | Jacky CK Ng | 26 May 2026 | 1 | 12 June 2026 | 12 June 2026 | FMIS System | 12 July 2026 | 12 July 2026 | 16 | Ongoing, expected to be 30 days | Ongoing | PwC, DPO |

- CVE-2026-42945 - Multiple Vulnerabilities in F5 Products (Include F5 NGINX)

Remarks:

1st Follow-Up: SOC requested information from the system owner regarding the CVE.

2nd Follow-Up: SOC inquired about the system owner's patch status.

1 The timeframe is calculated up to 25 Jun 2026; additional days will continue to be added until the patch is completed.

2 Team is currently in the development and testing phase of the system. The user has agreed to provide an update once the impact analysis is complete.

## 12.4 Completed CVEs Remediation (Past 3 months)

In May 2026, there were 2 new completed CVE remediation efforts. Overall, total to 4 completed remediations.

- CVE-2026-43284 / CVE-2026-43500 - Dirty Frag Linux Kernel Local Privilege Escalation

- CVE-2026-43494 - “PinTheft” Linux Kernel Local Privilege Escalation

| Jira Ticket Number | CVE Number | Product Impacted | Severity | System Owner Name(s) | Date Raised by SOC | SOC Follow-up Attempts (1,2,3) | Date of Acknowledgement | Date of Last Follow-up | CVE Relevant to HKMA | Affected System/ Server IP | Target Remediation Completion Date | Actual Remediation Date | Time from Date Raised to Date Acknowledged (days) | Time from Date Acknowledged to Date Remediated (days) | Aging of Actual Remediation Date to Target Remediation Completion Date (days) | Source of Alert |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ITSSOC-13352 | CVE-2026-43284 / CVE-2026-43500 | Linux Kernel | High | Jacky CK Ng | 11 May 2026 | 1 | 12 June 2026 | 12 June 2026 | Yes | cdi_web_master_uat cdi_web_master_dev cdi_web_master_pd cdi_web_jump_host_uat cdi_web_jump_host_dev cdi_web_jump_host_pd | 23 May 2026 | 23 May 2026 | 31 | 0 | 0 | PwC, DPO |
| ITSSOC-13535 | CVE-2026-43494 | Linux Kernel | High | Jacky CK Ng | 26 May 2026 | 1 | 12 June 2026 | 12 June 2026 | Yes | FMIS System | 23 May 2026 | 23 May 2026 | 16 | 0 | 0 | PwC, DPO |
| ITSSOC-13025 | CVE-2026-32710 | MariaDB | High | Artus KS Cheung | 16 May 2026 | 1 | 25 May 2026 | 25 May 2026 | Yes | CDI website (HKMA) | 28 May 2026 | 28 May 2026 | 9 | 3 | 0 | PwC |
| ITSSOC-12946 | CVE-2026-3909 / CVE-2026-3910 | Google Chrome | High | Artus KS Cheung | 13 May 2026 | 1 | 13 May 2026 | 13 May 2026 | Yes | HKFMI-WEB-UA1 RTGS-MIS-UAT HKFMI-WPS-PD1 SFTPGW-WS-DR HKFMI-RPA-BR1 HKFMI-RPA-BR2 HKFMI-RPA-CR1 | 15 May 2026 | 15 May 2026 | 0 | 33 | 0 | PwC, DPO |

Remarks:

1st Follow-Up: SOC requested information from the system owner regarding the CVE.

2nd Follow-Up: SOC inquired about the system owner's patch status

## 12.5 Major Threat Intelligence Report Highlight

This section shared major threat intelligence highlights for the past month.

- Trellix (McAfee & FireEye) claimed as victim of RansomHouse ransomware

- FortiBleed – Active Fortinet Credential Harvesting Campaign

12.6 Executive Summary

| Threat Intelligence | SOC Recommendation/Actionable Item |
| --- | --- |
| - Trellix (McAfee & FireEye) claimed as victim of RansomHouse ransomware | #1 Monitor your infrastructure for suspicious activity, particularly on systems using Trellix products. Focus on anomalous authentication patterns and lateral movement. #2 Inquire and await formal guidance from Trellix regarding scope and patches before making reactive changes to security configurations. |
| - FortiBleed – Active Fortinet Credential Harvesting Campaign | #1 Monitor for anomalous activity and hardening devices, and advise perform a threat hunt leveraging the newly available Indicator of Compromise (IoCs), and add the indicators into blocklist. |

- Trellix (McAfee & FireEye) claimed as victim of RansomHouse ransomware

RansomHouse is a Ransomware-as-a-Service (RaaS) group known to operate a structured affiliate network program, whereby affiliates conduct double extortion attacks; exfiltrating data and deploying ransomware. The group were first observed in December 2021 and are known to leverage multiple infiltration vectors with the end objective of deploying the Mario ransomware strain against VMware environments.

Impact and Analysis

Per the Trellix victim post, the ransomware encryption occurred on 17 April 2026. The post further contained a link to download their “Evidence pack”, which includes screenshots of allegedly compromised environments.

Based on our initial analysis of the Evidence pack, it appears that the threat actor gained access to Trellix’s virutalised infrastructure; including their internal inventory comprising of over 3000 virtual machines. We further ascertained based on screenshot evidence that the RansomHouse affiliate achieved administrative privileges to takeover both EntSec and FireEye.

Sample Screenshots

Recommendations

#1 Monitor your infrastructure for suspicious activity, particularly on systems using Trellix products. Focus on anomalous authentication patterns and lateral movement.

#2 Inquire and await formal guidance from Trellix regarding scope and patches before making reactive changes to security configurations.

Reference

1\ RansomHouse Claims Alleged Breach of Trellix, Shares Enterprise Infrastructure Screenshots - https://izoologic.com/threat-advisory/ransomhouse-claims-alleged-breach-of-trellix-shares-enterprise-infrastructure-screenshots/

- FortiBleed – Active Fortinet Credential Harvesting Campaign

On 17 June 2026, multiple reports emerged regarding an active, large-scale credential harvesting campaign targeting internet-facing Fortinet FortiGate firewalls and SSL VPN appliances – dubbed “FortiBleed”.

This came shortly after a security researcher discovered an exposed, unauthenticated operational server containing the threat group's tooling, automation scripts, and a database of verified working credentials

Impact and Analysis

FortiBleed is a fully automated, self-perpetuating credential harvesting operation attributed to a Russian-speaking cybercriminal group. The campaign does not exploit any novel zero-day vulnerability; rather, it leverages credentials sourced from prior Fortinet-related data breaches and infostealer malware logs, cycling them at industrial scale against internet-exposed FortiGate management interfaces and SSL VPN endpoints.

FortiBleed is a fully automated, three-stage credential harvesting operation.

- Automated Scanning for Internet-facing FortiGate devices on TCP ports

- Export Device Configuration and Offline Hash Cracking

- Credential Reuse to Establish Foothold

Recommendations

#1 Monitor for anomalous activity and hardening devices, and advise perform a threat hunt leveraging the newly available Indicator of Compromise (IoCs), and add the indicators into blocklist.

Source

1\ Analysis of Reported Credential Compromise of FortiGate Devices - https://www.fortinet.com/blog/psirt-blogs/analysis-of-reported-credential-compromise-of-fortigate-devices

# Threat Hunting

## 13.1 Threat Hunting Relevance and Overview

In May 2026, we handled 1 threat hunting cases. 1 case was focused on the Technology sector.

| Date Created | Jira Ticket No. | Threat Title | Sectors Affected |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Financial | APAC Region | Technology |
| 08/05/2026 | ITSSOC-13336 | Trellix (FireEye) Claimed as Victim of Ransomare Ransomware |  |  | ✓ |

## 13.2 Indicators of Compromise (IOCs) Blocking Summary

In May 2026, the above threat hunting cases resulted in the blocking of 50 hashes, 1 domains or URLs, 2 IP addresses. All identified IOCs were blocked—no indicators were left unblocked.

| Date Created | Jira Ticket No. | Threat Title | Observable IOC Activity in HKMA environment | Indicator Type |  |  | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | File Hashes | Domains/ URLs | IP Addresses |  |
| 08/05/2026 | ITSSOC-13336 | Trellix (FireEye) Claimed as Victim of Ransomare Ransomware | No | 50 | 1 | 2 | Blocked |
| Total IOCs |  |  |  | 50 | 1 | 2 |  |

# Phishing Email Alert Handling

## The on-site TI analyst investigates and provides results for phishing emails reported by the Communication & Settlement Division, subject to special requests approved by the IT Security (ITS) team.

## 14.1 Communications and Settlement Division

There were 23 of reported emails from Communications and Settlement Division in May 2026.

| Created | Jira Ticket No. | Category |
| --- | --- | --- |
| 04/05/2026 | ITSPEIR-4623 | Phishing |
| 04/05/2026 | ITSPEIR-4624 | Phishing |
| 04/05/2026 | ITSPEIR-4625 | Phishing |
| 04/05/2026 | ITSPEIR-4626 | Phishing |
| 04/05/2026 | ITSPEIR-4627 | Phishing |
| 07/05/2026 | ITSPEIR-4629 | Spam |
| 07/05/2026 | ITSPEIR-4630 | Spam |
| 12/05/2026 | ITSPEIR-4632 | Phishing |
| 13/05/2026 | ITSPEIR-4635 | Phishing |
| 13/05/2026 | ITSPEIR-4637 | Phishing |
| 13/05/2026 | ITSPEIR-4639 | Phishing |
| 13/05/2026 | ITSPEIR-4641 | Spam |
| 13/05/2026 | ITSPEIR-4643 | Spam |
| 14/05/2026 | ITSPEIR-4645 | Phishing |
| 18/05/2026 | ITSPEIR-4647 | Phishing |
| 18/05/2026 | ITSPEIR-4649 | Spam |
| 20/05/2026 | ITSPEIR-4653 | Phishing |
| 20/05/2026 | ITSPEIR-4655 | Phishing |
| 20/05/2026 | ITSPEIR-4656 | Phishing |
| 21/05/2026 | ITSPEIR-4658 | Spam |
| 21/05/2026 | ITSPEIR-4660 | Phishing |
| 21/05/2026 | ITSPEIR-4662 | Spam |
| 26/05/2026 | ITSPEIR-4664 | Spam |

## 14.2 Overview

In May 2026, TI has acknowledged 23 suspicious email reports by users, confirming that there are 8 spam emails, and 15 phishing emails.

TI has sent out emails to the users who reported these emails, advising them to delete these emails and avoid clicking on any links or attachments within them. Additionally, instructions were provided on how to block future emails from the same sender to prevent further phishing attempts.

| Amount of Reported Emails Handled | Spam | Phishing | Overall |
| --- | --- | --- | --- |
| Total | 8 | 15 | 23 |

# Fraudulent Domain Monitoring

## The TI on-site analyst receives i) proprietary feeds from PwC Young domain scanning and ii) report directly by the HKMA team for further analysis upon request.

## This section serves internal SOC review, escalation, and enables HKMA team to share with relevant stakeholders.

## 15.1 Impersonation URL Summary

Six (6) cases of impersonation URLs/domains were reported in May 2026.

| Reported Date | Jira Ticket No. | Malicious URL / Domain | Category | Observed Tactic | Delivery Vector | Impersonated Party |
| --- | --- | --- | --- | --- | --- | --- |
| 07/05/2026 | ITSSOC-13323 | d22mieqeb9hulq[.]cloudfront.net d3fk997bgb44qv[.]cloudfront.net d3ewtfhes5shdb[.]cloudfront.net | Impersonation | Mimic login portal | Via phishing email | HKMA |
| 13/05/2026 | ITSSOC-13371 | carousell[.]paynow-hk[.]icu/merchant/bank-confirm/ocbc/953353671 carousell[.]paynow-hk[.]icu/merchant/bank-confirm/dbs/953353671 | Impersonation | Mimic Home Page | Via phishing email | DBS Bank, OCBC |
| 14/05/2026 | ITSSOC-13402 | dgehkde[.]com d9mkkexo52nkr[.]cloudfront[.]net/ldaQ_down[.]htmlfile=eHKD6322 d9mkxexo52nkr[.]cloudfront[.]net/eHKD6322[.]apk | Impersonation | Fake download page | Via phishing email | HKMA |
| 19/05/2026 | ITSSOC-13450 | carousell.paynow-hk[.]forum/merchant/bank-confirm/ocbc/213151415 (17 same pattern of URLs more) | Impersonation | Mimic login portal | Via phishing email | Multiple banks in Hong Kong (including OCBC,DBS,HSBC, etc.) |
| 20/05/2026 | ITSSOC-13462 | hkex[.]ensemble98[.]lol/h5/#/login | Impersonation | Mimic login portal | Via phishing email | HKMA |
| 26/05/2026 | ITSSOC-13510 | mpf8p[.]xyz | Impersonation | Mimic Home Page | Via phishing email | MPF portal |

Appendix (Do not include into Monthly Meeting)

| Jira Ticket Number | CVE Number | Product Impacted | Severity | System Owner Name(s) | Date Raised by SOC | SOC Follow-up Attempts (1,2,3) | Date of Acknowledgement | Date of Last Follow-up | CVE Relevant to HKMA | Affected System/ Server IP | Target Remediation Completion Date | Actual Remediation Date | Time from Date Raised to Date Acknowledged (days) | Time from Date Acknowledged to Date Remediated (days) | Aging of Actual Remediation Date to Target Remediation Completion Date (days) | Source of Alert |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ITSSOC-7888 | CVE-2024-47575 | FortiManager | High | A(SYS)(IT)(IS)10 | 1st Attempt: 24 Oct 2024 2nd Attempt: 15 Nov 2024 | 2 | 15 Nov 2024 | 1st Follow-up: 29 Nov 2024 2nd Follow-up: 3 Jan 2025 | Yes | 172.20.22.23 172.20.141.23 | Dec 2024 | 12 Dec 2024 | 23 | 50 | 0 | PwC, GovCERT |
| ITSSOC-8780 | CVE-2024-55591, CVE-2025-24472 | FortiOS FortiProxy | High | A(SYS)(IT)(IS)10 | 15 Jan 2025 | 1 | 15 Jan 2025 | 1st Follow-up: 16 Jan 2025; 20 Jan 2025 2nd Follow-up: 14 Feb 2025 | Yes | 172.20.22.21 172.20.22.22 172.20.141.21 172.20.141.22 | Feb 2025 | KCC: 8 Feb 2025 IFC: 15 Feb 2025 | 1 | 31 | 0 | PwC, GovCERT, CISA |
| ITSSOC-7772 | CVE-2024-23113 | FortiOS FortiPAM FortiProxy FortiWeb | High | A(SYS)(IT)(IS)10 | 15 Oct 2024 | 1 | 17 Oct 2024 | 1st Follow-up: 29 Nov 2024 | Yes | 172.20.22.21 172.20.22.22 172.20.141.21 172.20.141.22 | Feb 2025 | 17 Feb 2025 | 3 | 125 | 0 | PwC, GovCERT |
| ITSSOC-9180 | CVE-2025-1094 | PostgreSQL | High | AD(IT)(AS2)2 | 1st Attempt: 19 Feb 2025 2nd Attempt: 21 Feb 2025 3rd Attempt: 25 Feb 2025 4th Attempt: 03 Mar 2025 | >3 | 05 Mar 2025 | 1st Follow-up: 6 Mar 2025; 7 Mar 2025 | Yes | 172.31.234.105 | Before 12 Mar 2025 | 10 Mar 2025 | 15 | 5 | 0 | PwC |
| ITSSOC-8114 | CVE-2024-0012, CVE-2024-9474 | PAN-OS | High | Sr D(IT)(IS) | 15 Nov 2024 | 1 | 15 Nov 2024 | 1st Follow-up: 05 Dec 2024 | Yes | 172.22.48.101 172.22.48.102 172.22.48.105 172.22.48.111 172.22.48.112 172.22.49.101 172.22.49.102 172.22.49.105 172.22.49.111 172.22.49.112 | Q1 2025 | 31 Mar 2025 | 1 | 136 | 0 | PwC, GovCERT, CISA |
| ITSSOC-9180 | CVE-2025-1094 | PostgreSQL | High | AD(IT)(PSM)1 | 1st Attempt: 19 Feb 2025 2nd Attempt: 21 Feb 2025 3rd Attempt: 25 Feb 2025 4th Attempt: 03 Mar 2025 | >3 | 04 Mar 2025 | 1st Follow-up: 5 Mar 2025; 11 Mar 2025 | Yes | 172.31.110.180 172.31.91.87 172.31.151.51 172.31.110.253 172.31.161.62 | Within 180 days | 03 May 2026 | 14 | 61 | 0 | PwC |
| ITSSOC-10536 | CVE-2025-5419 | Google Chrome | High | D(IT)(ITS)2 | 1st Attempt: 05 Jun 2025 | 1 | 11 Jun 2025 | N/A | Yes | PAM-CPM-PD1 PAM-CPM-PD2 PAM-PSM-PD1 PAM-PSM-PD2 PAM-CPM-DR PAM-PSM-DR1 PAM-PSM-DR2 spamprdcm101 spamprdcm102 spamprdpm101 spamprdpm102 spamprdcm201 spamprdcm202 spamprdpm201 spamprdpm202 | 2 Jul 2025 | 2 Jul 2025 | 6 | 21 | 0 | PwC, DPO |
| ITSSOC-10975 | CVE-2025-41236 CVE-2025-41237 CVE-2025-41238 | ESXi VMware Tools(Windows) | High | D(IT)(ITS)2 | 1st Attempt: 16 Jul 2025 | 1 | 23 Jul 2025 | N/A | Yes | PAM-CPM-PD1 PAM-PSM-PD1 PAM-CPM-PD2 PAM-PSM-PD2 PAM-CPM-DR PAM-PSM-DR1 PAM-PSM-DR2 PAM-VAULT-TEST PAM-CPM-TEST PAM-PSM-TEST | 14 Aug 2025 | 14 Aug 2025 | 8 | 21 | 0 | PwC |
| ITSSOC-10975 | CVE-2025-41236 CVE-2025-41237 CVE-2025-41238 | VMware Tools(Windows) | High | D(IT)(ITS)2 | 1st Attempt: 16 Jul 2025 | 1 | 23 Jul 2025 | N/A | Yes | PAM-CPM-PD1 PAM-PSM-PD1 PAM-CPM-PD2 PAM-PSM-PD2 PAM-CPM-DR PAM-PSM-DR1 PAM-PSM-DR2 PAM-VAULT-TEST PAM-CPM-TEST PAM-PSM-TEST | 28 Jul 2025 | 28 Aug 2025 | 8 | 35 | 0 | PwC |
| ITSSOC-10884 | CVE-2025-5419 | Palo Alto Firewall | High | A(SYS)(IT)(IS)10 | 1st Attempt: 11 Jul 2025 2nd Attempt: 14 Jul 2025 | 2 | 14 Jul 2025 | N/A | Yes | IFC OA 172.22.48.101 172.22.48.102 172.22.48.105 172.22.48.111 172.22.48.112 IFC SWT 172.22.148.51 172.22.148.52 172.22.148.55 KCC OA 172.22.49.101 172.22.49.102 172.22.49.105 172.22.49.111 172.22.49.112 KCC SWT 172.22.149.51 172.22.149.52 172.22.149.55 | 26/07 (KCC) 09/08 (IFC) | Before 09 May 2026 | 4 | 12 | 0 | PwC, DPO |
| ITSSOC-11492 | CVE-2025-10585 | Google Chrome | High | AD(FMIS)(IT)2 | 1st Attempt: 18 Sep 2025 | 1 | 24 Sep 2025 | N/A | Yes | HKFMI-WPS-PD1 HKFMI-CMS-UA1 RTGS-DATA-UAT RTGS-MIS-UAT SHCHGW-WS-PD SFTPGW-WS-DR HKFMI-RPA-BR1 HKFMI-RPA-BR2 | 04 Oct 2025 | 04 Oct 2025 | 7 | 10 | 0 | PwC, DPO |
| ITSSOC-9623 | CVE-2025-2783 | Google Chrome | Critical3 | AD(IT)(PSM)1 | 1st Attempt: 26 Mar 2025 2nd Attempt: 16 Sep 2025 | 2 | 16 Sep 2025 | N/A | Yes | N/A | Within 6 weeks | Pending | 0 | 42 | 0 | PwC, DPO |
| ITSSOC-12193 | CVE-2025-20386 CVE-2025-20387 | Splunk Enterprise / Universal Forwarder | High | AD(IT)(ITS)2 | 1st Attempt: 08 Dec 2025 | 1 | 08 Dec 2025 | N/A | Yes | SIEM system using Splunk Enterprise with 50 indexers and 300 Universal Forwarders | 15 Jan 2026 | 15 Jan 2026 | 0 | 38 | 0 | PwC |
| ITSSOC-11583 | CVE-2025-9230 | OpenSSL | High | AD(IT)(IS)3 | 1st Attempt: 03 Oct 2025 | 1 | 06 Oct 2025 | N/A | Yes | For SWIFT, AIX and Linux | 6 Dec 2025 | 6 Dec 2025 | 3 | 61 | 0 | PwC |